APFEA

APFEA Reports

DemoSoC-1 — Foundry Process Agent, Pre-Tape-Out Margin, and Control Tower reports combined in one document.

AI-assisted Phenomenological Foundry Engineering Approach (APFEA). All data in these reports are the synthetic DemoSoC-1 sample data (DEMO-PDK, 3 nm-class values for demonstration only). The reports are planner-level: they observe, attribute, and recommend — they do not run circuit simulation and do not actuate fab equipment.

### How the three reports fit together

Pre-Tape-Out Margin Report (Part One) — the pre-tape-out check: design against anticipated VTs (VTs), not VT0.

Foundry Process Agent Report — the full-flow judgement across design, tapeout, fab, interposer, wafer sort, packaging, and final test.

Control Tower Report (Part Two) — the silicon closed loop: realized shifts refit the rules for the next tape-out.

### Contents

1. Foundry Process Agent Report

2. APFEA Pre-Tape-Out Margin Report (prototype v0.2)

3. APFEA Control Tower Report (prototype v0.2)

# 1  —  Foundry Process Agent Report

DemoSoC-1 (synthetic sample customer chip)

Main chip: SoC ASIC

Stages observed: design, tapeout, fab, interposer, wafer_sort, packaging_3d, final_test

## Stage results

design: DOE PASS

fab: VT REFIT APPLIED

packaging_3d: MULTI-DIE GATE: main SoC ASIC + DRAM, HBM, photonics, analog

## Block health

| Block | Health |
| --- | --- |
| CPU cluster | GREEN |
| GPU / fabric | GREEN |
| IO bank | GREEN |
| SRAM cache | RED |
| PLL | GREEN |
| SerDes 112G | GREEN |

## Actions

HOLD SPEC: SRAM cache is foundry-fixed and stays at VT0; remedy is CMOS-side only (LVT center within +/-4.0% of VT0)

Apply silicon-refit shift rules to the next tape-out (est. error 0.50% -> 0.26%)

# 2  —  APFEA Pre-Tape-Out Margin Report

Prototype v0.2

PDK: DEMO-PDK (synthetic, 3nm-class values for demonstration only)

Customer chip: DemoSoC-1 (synthetic sample customer chip) — type soc_large, die 520 mm², specialty devices: serdes, pll

Shift rules apply: yes (chip type gate in config/shift_rules.json)

Residual estimation error carried: 0.50%

Business model: foundry — foundry-fixed blocks (SRAM) keep VT0, spec untouchable; only CMOS VTs change

## Step I — Anticipated VTs

CMOS designs against VTs, not VT0.

| Flavor | Pol | VT0 (V) | Shift | VTs (V) | sigma (% of ¦VT¦) |
| --- | --- | --- | --- | --- | --- |
| HVT | N | +0.420 | +0.0% | +0.4200 | 2.0 |
| HVT | P | -0.400 | +0.0% | -0.4000 | 2.0 |
| LVT | N | +0.280 | -6.0% | +0.2632 | 2.3 |
| LVT | P | -0.260 | -6.0% | -0.2444 | 2.3 |
| RVT | N | +0.350 | +2.0% | +0.3570 | 2.2 |
| RVT | P | -0.330 | +2.0% | -0.3366 | 2.2 |
| ULVT | N | +0.220 | -4.0% | +0.2112 | 2.2 |
| ULVT | P | -0.200 | -4.0% | -0.1920 | 2.2 |

Foundry-fixed blocks (e.g. SRAM) are NOT shifted: they keep VT0 as their design point, exactly as the foundry supplies them. VTs apply to the customer's CMOS design only.

## Silicon corner splits around VTs

|VT|, N devices, CMOS flavors.

| Flavor | -3sigma | -2sigma | -1sigma | +0sigma | +1sigma | +2sigma | +3sigma |
| --- | --- | --- | --- | --- | --- | --- | --- |
| HVT | 0.3948 | 0.4032 | 0.4116 | 0.4200 | 0.4284 | 0.4368 | 0.4452 |
| LVT | 0.2450 | 0.2511 | 0.2571 | 0.2632 | 0.2693 | 0.2753 | 0.2814 |
| RVT | 0.3334 | 0.3413 | 0.3491 | 0.3570 | 0.3649 | 0.3727 | 0.3806 |
| ULVT | 0.1973 | 0.2019 | 0.2066 | 0.2112 | 0.2158 | 0.2205 | 0.2251 |

## Step II — Block checks (continued)

### Customer CMOS blocks (worst-case deviation vs block window)

| Block | Flavor | Window | Conv. flow dev | Conv. | APFEA flow dev | APFEA |
| --- | --- | --- | --- | --- | --- | --- |
| CPU cluster | RVT | 9.0% | 8.6% | PASS | 7.1% | PASS |
| GPU / fabric | LVT | 8.0% | 12.9% | AT RISK | 7.4% | PASS |
| SerDes 112G | ULVT | 7.5% | 10.6% | AT RISK | 7.1% | PASS |
| PLL | RVT | 8.0% | 8.6% | AT RISK | 7.1% | PASS |
| IO bank | HVT | 10.0% | 6.0% | PASS | 6.5% | PASS |

Conventional flow designs against VT0, so silicon deviates from the design center by |shift| + 3 sigma in the worst case. The APFEA flow designs against VTs, leaving only 3 sigma + residual estimation error.

### Foundry-fixed blocks (design point stays at VT0 — spec untouchable)

| Block | Flavor | Center tolerance | Anticipated center shift | Check |
| --- | --- | --- | --- | --- |
| SRAM cache | LVT | +/-4.0% | -6.0% | AT RISK |

The conventional flow never performs this check before tape-out; APFEA performs it in Step II. A violated constraint is remedied on the CMOS side only — design centering, flavor strategy, process targeting with the foundry. The fixed block's spec is never an action item.

## Verdict

CMOS blocks at risk under the conventional (VT0) flow: 3 / 5 — each is a mask-fix re-tape-out exposure.

CMOS blocks at risk under the APFEA (VTs) flow: 0 / 5.

Foundry-fixed constraint violated: SRAM cache (LVT) — anticipated center shift -6.0% exceeds its +/-4.0% tolerance around VT0. HOLD THE SPEC: SRAM cache stays at VT0; pull the LVT center back via CMOS-side centering and foundry process targeting.

VTs1 for silicon corner lots: VTs (anticipated true center from step I). Use VTs as the center for real silicon corner-lot splits, subject to the foundry-fixed block constraints: the remedy for a violated constraint is CMOS-side (design centering, flavor strategy, process targeting with the foundry) — the fixed block's spec is never touched.

Scope note: planner-level margin bookkeeping per APFEA v3 Part One. No circuit simulation is run; block windows, tolerances and shift rules are configuration to be fitted from each foundry/design-house pair's own history.

# 3  —  APFEA Control Tower Report

Prototype v0.2

Program: DemoSoC-1 rev A (first silicon)

Current stage reached: Final test

Program health: RED

## Flow status

Design: done

Tape-out: done

Fabrication: done

Interposer: done

Wafer sort: done

2.5D/3D packaging: done

Final test: done

PCBA: pending

System: pending

## VT feedback — anticipated vs realized

Fab corner-lot readout.

| Flavor | Anticipated shift | Realized shift | Delta (estimator bias) |
| --- | --- | --- | --- |
| HVT | +0.00% | +0.31% | +0.31% |
| LVT | -6.00% | -5.29% | +0.71% |
| RVT | +2.00% | +2.40% | +0.40% |
| ULVT | -4.00% | -4.59% | -0.59% |

RMS estimator bias this cycle: 0.53%. Residual estimation error for the next tape-out: 0.50% -> 0.26% (refit from silicon, floored — calibration shrinks humility, never erases it).

Refit shift rules for the next tape-out (config/shift_rules.json values):

HVT: +0.31%

LVT: -5.29%

RVT: +2.40%

ULVT: -4.59%

## Rev-B margin re-check

Refit rules, Part One DOE re-run.

| Block | Flavor | Window | Worst-case dev | Verdict |
| --- | --- | --- | --- | --- |
| CPU cluster | RVT | 9.0% | 6.9% | PASS |
| GPU / fabric | LVT | 8.0% | 7.2% | PASS |
| SRAM cache (foundry-fixed @VT0 — center check) | LVT | 4.0% | 5.3% | AT RISK |
| SerDes 112G | ULVT | 7.5% | 6.9% | PASS |
| PLL | RVT | 8.0% | 6.9% | PASS |
| IO bank | HVT | 10.0% | 6.3% | PASS |

## Block health (downstream data)

CPU cluster: GREEN — wafer-sort yield 99.2%

GPU / fabric: GREEN — wafer-sort yield 98.7%

IO bank: GREEN — wafer-sort yield 99.8%

PLL: GREEN — final test: pass all corners

SRAM cache: RED — wafer-sort yield 91.5%

SerDes 112G: GREEN — final test: pass all corners; eye margin nominal

Note: SRAM fails cluster on low-|VT| corner lots — consistent with the Part One redesign flag.

Note: Timing-sensitive blocks validate the VTs-centered design margins.

## Open actions

HOLD SPEC: SRAM cache is foundry-fixed and stays at VT0 — silicon yield loss CONFIRMED; remedy is CMOS-side only: pull the LVT silicon center within +/-4.0% of VT0 via CMOS VTs centering and foundry process targeting. Never redesign the fixed block.

Apply silicon-refit shift rules to the next tape-out (est. error 0.50% -> 0.26%)

Scope note: the tower observes, attributes, and recommends; it does not actuate fab equipment. Planner-level bookkeeping per APFEA v3 Part Two.